Minutes

Monthly Database Committee Conference Call

03/02/06

Day/Time:  Thursday, March 2nd at 8:00am (pacific)

Conference Call Number:  (503) 419-9120

| Participants |  |  |  |
| --- | --- | --- | --- |
| Harold Petit | Greg Grimme | # Man-Ching Callahan | # Dennis Putnam |
| # Leslie Reese | Rick Scott | Jeffrey Sheehan | # Ron Stogsdill |
| John Sisler, Jr. | Rick Hull | # Ken Livingston | # Tony Sullivan |
| Lance Wieland | Kathleen Graw | # Steve Smith | # Steve Moeller |
| Terri Mahoney | Jeff Dobyns | Tammi Frank | # Reggie Beck |
| # Jennifer Williams | Mary Moore | # Ron Campanario |  |

# BOLD – Indicates the individuals in attendance

# Database Project Updates

| Projects | Details | Speaker |
| --- | --- | --- |
| U2006.1 | Release Dates - U2006.1 will be released to the committee on April 11th. The entire Database user group will receive the upgrade on April 27th. The committee reviewed the jobs scheduled for the U2006.1 release and no changes were made. No additions or change were made to the U2006.2 or U2006.3 job list. |  |
| ABC Pilot Program | The ABC programming has been rolled out to Easton, Orlando/Jacksonville, Downingtown, Corpus Christi and Denver for beta testing. Results came back positive so the group decided to roll the programming out to the rest of the Database Pilot Program participants (New Orleans, Cincinnati, Woburn, and Bridgeton). The programming will be rolled out to these additional four locations as soon as a structured program has been established. This will happen in March. Testing results show that C items are most affected by the new ABC formulas. C items most often became B or D items. A and B items have minimal movement. | Jennifer |
| Credit Card Processing | Testing is going well at the New Orleans stores. They are processing credit card transactions. However, debit cards and partial transactions are not in place at this time. Implementing at the Baton Rouge store very soon. | Jennifer |
| AO Smith Tier Pricing | AO Smith released 14 additional products. The items have not been transmitted by Corp yet. Database has the tier pricing information and will load it on everyone’s system as soon as Corp has done the download. Our goal is to have this to you during next week’s weekly upgrade. | Jennifer |
| Executive Reporting | Current version: 2.16 Currently beta testing the Salesman tab in Bridgeton. Version 2.18 The File Events Program that will do auto daily updates as well as provide auto upgrades when a new version is released is being tested. | Jennifer |
| New Database Installs | Paducah conversion is scheduled for the end of March and Wilmington is scheduled for the end of April. | Jennifer |

## Non-Project Related Agenda Items

| Training Conference (April) | Registration closes this Friday, March 3rd. We currently have 79 people registered for the conference. This surpasses our numbers from last year. Thank you everyone for your continued support. | Jennifer |
| --- | --- | --- |

## Action Item Follow-Up

| Issue: Stores have called in because the Ship To and Amount Due boxes on the laser invoices appear in their envelope windows. Solution: We are looking at both long term and short-term solutions. Long term we want to develop a format that makes it easier for Database to make programming changes. In the short term, we discussed re-organizing the invoice. It’s important that we don’t develop something that is good for one group of stores but bad for another. We would like to find a short-term solution that works for everyone. Late last year, during a committee meeting, the committee suggested moving the branch locations to the bottom of the invoice, allowing for the amount due boxes to be moved up where the branch locations are currently positioned. This would make room for the Ship To information to be moved to the right and no longer appear in the envelope windows. Today DST asked the committee if they still supported these suggestions. There was no strong opposition to the solutions but the suggestion was made that we need to speak with Harold and Lance before making any changes because they had originally asked for the Amount Due boxes to be positioned as they are. DST will now conduct the following short-term research: - Talk to Harold and Lance for their opinion on changing the format of the invoice. - Review a Corps invoice and see how it’s formatted. - Evaluate the envelope options and find a best fit for the invoice format. | Jennifer |
| --- | --- |