Minutes

Monthly Database Committee Conference Call

05/04/06

Day/Time:  Thursday, May 4th at 8:00am (pacific)

Conference Call Number:  (503) 419-9120

| Participants |  |  |  |
| --- | --- | --- | --- |
| # Harold Petit | Greg Grimme | # Man-Ching Callahan | # Dennis Putnam |
| # Leslie Reese | # Rick Scott | Jeffrey Sheehan | # Ron Stogsdill |
| John Sisler, Jr. | # Rick Hull | # Ken Livingston | # Tony Sullivan |
| Lance Wieland | # Kathleen Graw | # Steve Smith | # Steve Moeller |
| # Reggie Beck | Jeff Dobyns | Tammi Frank | # Ron Campanario |
| # Jennifer Williams |  |  |  |

# BOLD – Indicates the individuals in attendance

# Database Project Updates

| Projects | Details |
| --- | --- |
| U2006.1 | Released to all users on April 27th |
| U2006.2 | Programming is beginning with the intention to release to the committee at the end of June |
| ABC Pilot Program | The ABC Pilot Program is complete. Code has been rolled out to the entire user group in the U2006.1 release. We will continue to fine-tune the program as we get feedback from the stores. |
| Credit Card Processing | Credit Card Processing is running at the New Orleans store and is scheduled to be loaded in Baton Rouge the week of May 8th. Colorado Springs is interested in the credit card processing project and is working with New Orleans. Omaha would also like to load the credit card processing solution on their system. Current Issue: Sometimes the system prompts for a signature when taking checks at the counter. |
| JS Webstore | 48 DBS Owner using JS Webstore 3 DBS Owner using the Corp On-line catalog Discussions are underway on: 1. Adding restocking charges to the Order Detail invoices, 2. Adding a Rename button and an Insert function to the Shopping Lists. JS Webstore has been programmed where if an order is placed for a product that requires certification, it will add a Message line to the release stating that “Certification Required!” The message line should print out on the pick/pack. (Programming released on the May 3rd upgrade). |
| Executive Reporting | Current version: 2.14/2.16 Beta testing is going well in Bridgeton for the Salesman tab and Customer Profitability feature. Version 2.20 Salesman Tab: Provides a breakdown of sales for inside and outside sales men, it allows users to drill down by customer to see customer sales plus look at the products the customer purchased and see what vendors they are buying from. Also provides users with a Sales History report. Customer Profitability – Resides in the Bank Tab. Displays customer profitability by breaking down the cost to produce an invoice (operational cost) vs. the number of invoices and the amount on each invoice. Action Item: Add Gross Profit Margin Action Item: Users can no longer enter a specific month on the store page in GP History Action Item: Load 2.20 on Harold and Rick Hull system |
| Putaway | Operational in 4 locations – Target release date for all users is Fall 2006. |
| PDF Formatted Invoices | Calling up PDF formatted invoices from a PICK screen and display them in the .pdf format. Beta testing in Jacksonville, will be released to all users soon. |
| Bill of Lading | Several request from the Hazardous Shipping session. Email Database support with BOL requests |
| National Accounts | Still working with Corp and on AireServe/Excellance Alliance National Account. Added 30 new stores to the list and is updating the Next Ste Commerce Portal every time a customer is added. |

## Non-Project Related Agenda Items

| Training Conference (April) | Thank you for training and supporting the conference |
| --- | --- |
| Moving June’s Mtg Date | June meeting will be held on June 8th because of month end on June 1st. |

## Action Item Follow-Up

Issue: Stores have called in because the Ship To and Amount Due boxes on the laser invoices appear in their envelope windows. Solution: With this solution users will have the ability to use the invoice option they have now or they can select the new format. The new format removes the Total Due box which allows the Ship To area to be moved further to the right of the invoice and thus not appearing in the envelope window. Goal is to test in Wichita and Sioux Falls.