Minutes

Monthly Database Committee Conference Call

06/08/06

Day/Time:  Thursday, June 8th at 8:00am (pacific)

Conference Call Number:  (503) 419-9120

| Participants |  |  |  |
| --- | --- | --- | --- |
| # Harold Petit | # Greg Grimme | # Man-Ching Callahan | # Dennis Putnam |
| # Leslie Reese | # Rick Scott | Jeffrey Sheehan | # Ron Stogsdill |
| John Sisler, Jr. | # Rick Hull | # Ken Livingston | # Tony Sullivan |
| Lance Wieland | # Kathleen Graw | # Steve Smith | # Steve Moeller |
| # Reggie Beck | Jeff Dobyns | Tammi Frank | # Ron Campanario |
| # Jennifer Williams |  |  |  |

# BOLD – Indicates the individuals in attendance

# Database Project Updates

| Projects | Details |
| --- | --- |
| U2006.2 | Work has begun on the approved jobs for U2006.2 this week. Release for testing by the committee is tentatively set for July 7th. |
| PDF Invoice Display | Developing a process where users will be able to view PDF invoices in Menu 4.1.9, 'V'iew invoice option. Currently being tested. Scheduled for release to all users on June 14th. Released to Committee on 608/06. |
| Credit Card Processing | Update will be provided during the July meeting. |
| Putaway | New Orleans and Easton are visiting Jacksonville this month to get a first hand look at what they need to do, in preparation for beta testing Putaway at their stores. |
| IT Data Warehouse Collection Project | Pulling data from stores to a SQL server that will in turn produce sales reports to be used by Marketing. Corp has asked DBS to test this process and see if it works before a potential rollout in the Fall. |
| JSWebstore | On May 24, 2006 the Board approved the Corporate Online Ordering project. What was approved? - Creation of Corp Online Ordering solution (built on the JSWebstore framework) that will be available to all Members. - Migration of all existing JSWebstore Members to Corp’s Online Ordering solution, with the real-time access they have today Database is working with Corp IT to ensure that current JSWebstore users receive the same functionality with the Corp. Online Ordering system as they have today with JSWebstore. Corp. is targeting a Fall 2006 rollout. |
| JUG Annual Committee Meeting | There have been some questions about when the next Annual Committee Meeting will be occurring. Typically, the meeting has been scheduled in August, however, we are waiting for the Board’s review and decision on Database’s proposed Business Plan prior to working with the Committee on selecting an actual date. The Board is planning to review the Database Business Plan next week, so we should be able to start working on some potential dates right after that. Currently, we are targeting a date after the Johnstone Annual Meeting. |
| Johnstone Annual Meeting | Database will be holding a Business Meeting on Saturday, September 23rd from 8:30am to 9:30am. An Open House will follow from 9:30 to 11:30 offering one on one opportunities with programmers and Database Super-users. We are also looking into other training options for Saturday afternoon. |

## Action Item Follow-Up

Issue: Customizing the Linux invoice format. Several stores have requested changes to the invoices, ranging from moving the Ship To information further the right so it does not appear in envelope windows, enlarging the font size on branch locations, increasing the note space at the bottom of the invoice, etc…. In order to meet the individual needs of each store we are providing custom formatting changes. Changes have been made to Wichita, Miami and we are currently working on changes for Sioux Falls. Committee Suggestion: Post 4 invoice format options to the website and allow Database users to choose from one of the four.