Minutes

Monthly Database Committee Conference Call

2/02/06

Day/Time:  Thursday, February 2nd at 8:00am (pacific)

Conference Call Number:  (503) 419-9120

| Participants |  |  |  |
| --- | --- | --- | --- |
| Harold Petit | Greg Grimme | Man-Ching Callahan | Dennis Putnam |
| Leslie Reese | Rick Scott | Jeffrey Sheehan | Ron Stogsdill |
| John Sisler, Jr. | Rick Hull | Ken Livingston | Tony Sullivan |
| Lance Wieland | Kathleen Graw | Steve Smith | Steve Moeller |
| Terri Mahoney | Jeff Dobyns | Tammi Frank | Reggie Beck |
| Jennifer Williams | Mary Moore | Ron Campanario |  |

**People in attendance are in RED

# Database Project Updates

| Projects | Details | Speaker |
| --- | --- | --- |
| Executive Reporting | Currently beta testing the Salesman tab with Ronnie Boudreaux. Testing will begin in Bridgeton within the next 2 weeks. Code writing is complete for pulling the data for customer profitability. Reggie will work with Ronnie on the screens for this functionality as soon as the Salesman tab is complete. Also in-progress is adding the Bank Activity report data to Executive Reporting. | Jennifer |
| Warranty Tag | The Warranty tag will be a 3-part laser form. Development: Populating the GUI screen with live data is done. Next step is to work on the hook into Order Entry. | Jennifer |
| Credit Card Processing | Liz is doing development on the PC side. Database development is done until we hear from Liz or New Orleans. | Jennifer |
| Put-away Put-away Continued | Jacksonville has 2 stores successfully installed on the Inventory by warehouse location programming in the month of January. Orlando will go live on 2/18. Once this is complete Jacksonville will be continuing the phase 2 programming of the put-away project. Phase 2 entails: - Putting A & B items closer to the showroom, will call shelve or shipping areas, depending on their history. - Complete audit of the movement of the product including warehouse productivity reports. Join us for the Warehousing Logistics class at the Database Training conference for an inside look into Put-away. The goal is to rollout the put-away programming to stores in either U2006.2 or U2006.3. | Jennifer |
| Auto Check EOD/EOM/EOY | We had a successful 12/31/05 closing where all stores were part of the automatic notification as EOD/EOM/EOY were completed. This cut down the support needed during this time and eliminated the down time at the stores on the first business day of the new year. The auto notification starts at 5:30am ET, we found doing this any earlier was not efficient, since most stores EOD’s were not completed by then. | Jennifer |
| Linux (Purchase Orders) | Database is in the process of completing the development for faxing and emailing Purchase Orders through Linux. The process is currently being tested at 2 stores. | Jennifer |
| New Database Installs | Miami is having Database installed this weekend. Paducah stores are installing at the end of February. Wilmington is having Database installed at the end of April. | Jennifer |

## Non-Project Related Agenda Items

| Training Conference (April) | Registration is open. We have 40 participants registered to date. If you’re teaching at the conference please don’t forget to make your hotel reservations. | Jennifer |
| --- | --- | --- |
| Training Conference (October) | Planning for our first ever October Training Conference will begin this month. Does the committee still support the idea of 2 Database Training Conferences? The committee suggested surveying Database stores to see if there is interest in holding two conferences a year. One on the East coast and one on the West coast. | Jennifer |

## Action Item Follow-Up

| Invoice Formatting – We are in the process of identifying how to program the invoices so Ship To and Amount Due do not show in an Standard 10 envelop window. | Jennifer |
| --- | --- |

# Action Items

| Identify the rate structure that New Orleans is getting for Credit Card Processing | Ron |
| --- | --- |
| Will different versions of Put-away be rolled out based on store size? | Jennifer |
| Survey store interest in an October training conference | Jennifer |