Minutes

User Advisory Group

Conference Call

08/16/06

Day/Time:  Wednesday, August 16th at 8:00am (pacific)

Conference Call Number:  (503) 419-9120

| Participants |  |  |  |
| --- | --- | --- | --- |
| # Harold Petit | # Greg Grimme | # Man-Ching Callahan | # Dennis Putnam |
| # Leslie Reese | # Rick Scott | # Jeffrey Sheehan | # Ron Stogsdill |
| John Sisler, Jr. | # Rick Hull | # Ken Livingston | # Tony Sullivan |
| Lance Wieland | # Kathleen Graw | # Steve Smith | # Steve Moeller |
| # Reggie Beck | Jeff Dobyns | Tammi Frank | # Rich Jansen |
| # Jennifer Williams |  |  |  |

# BOLD – Indicates the individuals in attendance

# Database Business Update

The User Advisory Group charter was reviewed, as was the email that will be sent to all Database stores announcing recent changes within Database. If there are any questions please direct them to Rich or Rick Hull.

# Database Project Updates

Priority Levels:  5 = High, 4 = Medium High, 3 = Medium, 2 = Medium Low, & 1 = Low

| Projects | Details |
| --- | --- |
| U2006.2 | U2006.2 is being released to all Database users tonight Wednesday, August 16th. |
| Credit Card Processing | Credit Card is being used in New Orleans and Colorado Springs. Before a larger rollout we are working to resolve issues that have appeared in the software. An issue list will be sent to New Orleans and Colorado Springs so we can set priorities on the work that needs to be completed before a larger rollout is done. Omaha is ready to go live once the major issues are resolved. Priority – 3 (received two high votes and three low votes) |
| Webstore | Corp is holding a kick-off meeting for the online ordering project on August 23rd. In order to prepare for this meeting Database will be sending out a survey this week to webstore users asking them to prioritize enhancement features. Harold and Reggie will communicate the priorities at the kick-off meeting. |
| 8500 Signature Pad | Database sent and email out a couple of weeks ago announcing that HHP is phasing out the 8810 pads. The new pads are the 8500. Database is working on the programming side to make the new pads compatible with Signature Capture and Credit Card. Priority – Level 5 |
| Executive Reporting | Current version is 2.22. Reggie is working on getting the version loaded on everyone’s system. Priority – High priority to get all Executive Reporting users on upgrade. |
| Putaway | Easton has started beta testing Putaway. Priority – Low priority/ Cincinnati High priority |
| Desqtop Elimination | Notes – Develop a notes program outside of the Desqtop program. Quotes (Emailing/Faxing) – Develop Quotes emailing and faxing capabilities through Linux. Fax Notification – Real-time notification of fax status. The idea is for the status of the fax to appear at the bottom of the screen instantly after it was sent. We’ll also look at an email notification process. Priority – Level 5 (voted the 4th most important level 5 item) |
| Warranty Tag | Print a laser warranty tag from the warranty system. Priority – Level 5 (voted 1st most important level 5 item) |
| Truck Stock | This project is being beta tested in Sioux Falls. The truck stock application is a program that stores the items you scan in, and then submits an order through the internet. You can also manually put in items, quantities and notes. Priority – Level 3 (received three high votes and the rest of the group voted this a low priority) |
| Excel Spreadsheet Import Option for Standard Reports | The system will provide an option for reports to be directly imported into Excel. This eliminates the report being imported in a txt document and then having to import the txt into Excel. Priority – Level 5 (voted 2nd most important level 5 item) |
| Save EOM Reports on Linux Server to PDF & TXT formats | This feature allows for the EOM reports to be saved for years on the Linux server. Priority – Level 5(voted 3rd most important level 5 item) |